## Slide 1: ISO & GeoDCAT-AP metadata implementation pilot
European Commission SEMIC Group (DG DIGIT) and DG JRC, Publications Office of the European Union
& Member States
National Land Survey of Finland
3rd Meeting – January 23, 2025

## Slide 2: Pilot progress Finland
Pilot results summary
Focus on testing the XSL Transformation of INSPIRE compliant metadata
HVD-tagging, that is Eli-code and HVD main category in place in the national metadata portal
Identified national issues, for example
  development needed on Open Data Portal to identify Anchors as key words
  XSL needed when harvesting metadata portals that only support CharString

## Slide 3: Pilot progress Finland
Issues identified
Issues and questions raised for internal discussion https://github.com/INSPIRE-MIF/GeoDCAT-AP-pilot/issues
  Proposals related to the HVD tagging good practise
  Proposal to add hvdCategory as optional to GeoDCAT-AP 3.0 and the XSL transformation
  Transformation: The same key words emerge twice
  Transformation: namespaces and standards
  Role of service metadata in the EDP, in HVD-reporting and in this pilot?
Work in progress
  list of preliminary suggestions, questions and issues identified, which need more investigation and interaction with other pilot participants

## Slide 4: Pilot progress Finland
Conclusions
Need for a Good practise on GeoDCAT-AP encoding
Need for an iteration after transformation has been updated
  Suggestion: Take this into account in the pilot work plan (deadlines step wise)
Regular pilot meetings and discussions on GitHub needed for communication and for reaching consensus
  Suggestion: Schedule 1 hour online meetings a every second week for the rest of the rest of the pilot for interaction