## Slide 1: ISO & GeoDCAT-AP metadata implementation pilot
European Commission SEMIC Group (DG DIGIT) and DG JRC, Publications Office of the European Union
& Member States
3rd Meeting – January 23, 2025
Slovakia

## Slide 2: Pilot progress Slovakia
Pilot results summary
Successful integration of Spatial data registry into National Open data catalogue (DCAT documents)
https://rpi.gov.sk/api/opendata/katalog.json
Custom development tools based on JSON data structures of input metadata, because SK national OD portal does not support RDF XML
Implementation of DCAT version 3.0 (at Spatial data registry side), National open data catalogue still at version 2.0 DCAT
GeoDCAT extension in development process (available in DEV enviroment)
JSON-LD encoding

## Slide 3: Pilot progress Slovakia
Issues identified
Need to clarify, whether also metadata for datasets semanticaly falling under OD/HVD, but not yet INSPIRE harmonized shall be made available via GeoDCAT AP
GeoDCAT not yet supported at National Open Data portal – is it problem for reporting of “spatial” Open Data?
Pilot resulting metadata shall be made visible via main target portals (EU INSPIRE and Open Data) and discuss the usability of the content visible via such graffical user interfaces

## Slide 4: Pilot progress Slovakia
Conclusions
Some input metadata still needs to be updated to fulfill all requirements of National Profile as well as for GeoDCAT
“Double registration” of the same datasets - National Open Data portal need to remove datasets registration for datasets in Spatial Data Registry
Currently only MD for the SK Ministry of environment are made available. Other providers will be consulted asap
Skipped using metadata for services as input - all the information are obtained from “GetCapabilities” for metadata for Data Services (need to tide up metadata in GetCap of services)
Main message:
Where possible – recommendation for future shift from XML to JSON