## Slide 1: ISO & GeoDCAT-AP pilot Updated timeline proposal
European Commission SEMIC Group (DG DIGIT) and DG JRC, Publications Office of the European Union
& Member States
Joint Research Centre (JRC)
3rd Meeting – January 23, 2025

## Slide 2: ISO & GeoDCAT-AP Pilot Updated timeline (proposal)
Work in progress
Work is ongoing. Participants are publishing their initial results on GitHub.
Need to collaboratively analyse the outcomes. Potential integration.
Facilitate to SEMIC the interpretation of results.
DCAT-AP schema plug-in
integration in GeoNetwork WG
ISO & GeoDCAT-AP Pilot WG
Oct. 2024
Oct. 2024 – Jan .2025
End Jan. 2025
End Feb. 2025
From Jun. 2025
Kick-off Meeting
2 Oct.
Final report
Potential GeoDCAT-AP 3 update
Working Group Testing
First report (v1) *
Feedback & Results
Second Meeting
20 Nov.
Third Meeting
23 Jan.
Sprint 3
25-27 Nov.
Sprint 4
9-11 Dec.